## Slide 1
One cadence releases 7,608 recurring attendee-hours a year
9,480
hours
Current layered recurring attendee-hours
1,872
hours
Future recurring attendee-hours (one cadence)
7,608
hours released
80.3% reduction in recurring attendee-hours
$760,800 annual capacity value released, valued at $100 per attendee-hour.
Recurring run-rate only, using the tiered proposal's method (30-minute meetings, $100 per attendee-hour). Event-based checkpoints are excluded in both models.
Notes: Same method as the tiered proposal. Future hours: 22 projects x 3 required attendees x 0.5 hr x 52 weeks = 1,716; plus one biweekly 60-minute decision forum with 6 attendees = 156. Total 1,872.

## Slide 2
Meetings are fragmented across 52 types and 22 projects
52
distinct meeting types
22
projects
31
recurring meeting types
1.41
recurring types per project (avg)
Where the recurring hours sit today
Share of 9,246 current project recurring attendee-hours
Medium / Large
8,544 hours (92%)
Small / Straight to the Lines
702 hours (8%)
Key message The problem is duplicated coordination, not project size.
Notes: All figures on this slide come from the original Meetings Proposal. Only 8% of recurring hours sit in Small and Straight to the Lines work, so separate size tiers for them save little.

## Slide 3
Sizing by cost alone adds rules without adding control
The tiered proposal: three rule sets for one team
Medium / Large
Core forum
Weekly, 6 attendees
Meeting types
9 lifecycle + 8 event-based types
Small
Core forum
Every other week, 6 attendees
Meeting types
3 standard + 2 kickoff types
Straight to the Lines
Core forum
Monthly, 4 attendees
Meeting types
1 Finance & Risk Review
Each project must first be classified, and re-classified when its budget changes. The proposal's own Phase 3 still has to classify two projects and separate Medium from Large.
Why one cadence is simpler
Cost does not predict coordination need. Risk, dependencies and the number of teams do.
The largest projects are about $5M, so "large" says little about complexity.
Small and Straight to the Lines work holds only 8% of recurring hours.
One rule is easier to teach, follow and audit than three.
Key message Let the work's risk add checkpoints, not its budget add meetings.
Notes: Tier details are taken from the original proposal (slide 5). The $5M figure reflects the current sizing bands as described by the delivery team.

## Slide 4
Two recurring meetings, plus checkpoints only when needed
Decision Forum
One 60-minute forum every other week for portfolio and strategy decisions: escalations, funding, priorities and shared-resource conflicts.
6 attendees
Project Sync
One 30-minute sync every week for every project, same format for all: progress, risks, dependencies and next decisions.
3 attendees
Checkpoints
Requirements, design, estimate approval, Go / No-Go and closeout, held only when the phase calls for them.
Event-based
Written Update
Status lives in Jira and Planview plus one short weekly written update, so no meeting is needed just to share status.
No meeting
Key message Same rhythm for every project. Only the checkpoints change with the work.
Notes: Replaces four layers and three size tiers with two recurring meetings. The weekly strategy forum is folded into the biweekly Decision Forum.

## Slide 5
Every project runs on the same rhythm
Every week
Project Sync | 30 minutes
Who: TPM, Product Owner or Business Lead, Tech Lead
Review the written update; discuss only risks and blockers
Agree next decisions; escalate what the team cannot solve
Every other week
Decision Forum | 60 minutes
Who: Director or AVP chair, portfolio lead, finance, strategy business owners
Each strategy gets a timeboxed slot
Decide escalations, funding, priorities and shared resources
When a phase calls for it
Checkpoints | as needed
Requirements and design walkthroughs
Estimate approval (Gate 1) and Go / No-Go (Gate 2)
Hypercare closeout and retrospective
Project size no longer changes the cadence. Larger or riskier work simply passes through more checkpoints.
Notes: Checkpoints map to the TPM phased delivery process: Discovery walkthroughs, Gate 1 estimate approval, Gate 2 Go / No-Go and Closing hypercare.

## Slide 6
Bare-minimum attendance: deciders attend, others on call
Meeting | Must attend | Joins only when needed | Gets the written update
Project Sync weekly, 30 min | TPM (runs it) Product Owner or Business Lead Tech Lead | Agile Lead, Architect, QE, Release, SRE, SMEs, for their agenda item only | Agile Leads, sponsors, stakeholders
Decision Forum every other week, 60 min | Director or AVP (chair) Portfolio lead (runs it) Finance partner Strategy business owners (up to 3) | TPMs, for their escalation slot only; architects for cross-project trade-offs | All TPMs and the Planning team
Checkpoints as needed | The decision owner and the people doing the work | Example, Go / No-Go: TPM, Release Management, QE lead, Product Owner | Core project team
Key message Attendance follows decision rights, not awareness.
Notes: Bare minimum: 3 required people per Project Sync. Adding the Agile Lead as a fourth required attendee raises the total to 2,444 hours, still a 74% reduction.

## Slide 7
One cadence cuts recurring hours by 80%, versus 65% tiered
Chart: 
| Today | Tiered proposal | One cadence
Recurring attendee-hours per year | 9480 | 3300 | 1872
9,480 → 1,872
total recurring attendee-hours
7,608 hours
released annually
$760,800 at $100 / hour
How 1,872 is built
Project Syncs 22 x 3 x 30 min x 52 = 1,716
Decision Forum 6 x 60 min x 26 = 156
Key message One cadence releases 1,428 more hours a year than the tiered proposal ($142,800).
Notes: Tiered proposal figure is its three-strategy case (3,300 hours). Today = 9,480 hours from the original proposal.

## Slide 8
Side by side: the tiered proposal versus one cadence
 | Tiered proposal | One cadence
Project size tiers | 3 (by cost) | None
Recurring meeting types | Portfolio, strategy and project forums at 3 cadences | 2 (Project Sync, Decision Forum)
Project forum | Weekly, every other week or monthly; 6 or 4 attendees | Weekly for all; 3 required
Strategy and portfolio | Weekly per strategy (8) plus portfolio every other week (6) | One forum every other week (6)
Recurring attendee-hours | 3,300 | 1,872
Reduction from 9,480 | 65.2% | 80.3%
Capacity value | $618,000 | $760,800
Model: Future recurring attendee-hours = (projects x 78) + 156. 22 projects = 1,872.
Key message Conservative: one cadence counts all 22 projects; the tiered model counted 20.
Notes: 78 = 3 attendees x 0.5 hr x 52 weeks per project. 156 = 6 attendees x 1 hr x 26 forums. If the forum ran weekly, total = 2,028 hours (78.6% reduction).

## Slide 9
Five rules keep the cadence lean
No decision, no meeting
Nothing to decide or unblock? Post the written update and cancel.
Update first, meet second
The written update goes out before the sync; the meeting covers only risks and decisions.
Specialists by invitation
Architects, QE, Release and SRE join for their agenda item, then leave.
Escalate one level
Project Sync to Decision Forum. Nothing skips a level or gets discussed twice.
One decision log
Decisions, risks and actions are recorded once, in the project's RAID and decision log.
Key message Fewer people in recurring meetings; the right specialists at the right checkpoint.
Notes: Savings from cancelled meetings under the skip rule are not counted in the 1,872-hour estimate.

## Slide 10
Roll out in three phases
Phase 1
Standardize
Publish the one-cadence charter, the written-update template and the decision log. Name required attendees for each project.
Phase 2
Launch
Move every project to the weekly Project Sync. Stand up the Decision Forum. Retire size tiers and duplicate forums.
Phase 3
Measure
Track hours and decisions monthly. After 90 days, adjust attendance or move the forum to weekly only if decisions back up.
Track success through
Recurring meeting count Attendee-hours Decisions made Overdue actions Meetings cancelled under the skip rule
Notes: Same success measures as the original proposal, plus cancellations under the skip rule.

## Slide 11
Decision requested: adopt one cadence for every project
✓
Adopt one meeting cadence for all projects in place of cost-based size tiers.
✓
Approve the two recurring meetings and their required attendees.
✓
Accept 1,872 recurring attendee-hours ($760,800 capacity value released) as a directional estimate.
✓
Review after 90 days; move the Decision Forum to weekly only if decisions back up.
One rhythm. Fewest people. Decisions where they belong.
Notes: Decision slide mirrors the original proposal's structure.